STOCK CONTROL SYSTEM

# Development Roadmap

A practical build order for learning and rebuilding the application

| Recommended stack | React + TypeScript ¦ ASP.NET Core Web API ¦ Entity Framework Core ¦ PostgreSQL |
| --- | --- |
| Build approach | Vertical slices: Database → Backend → API → Frontend |
| Roadmap size | 35 milestones |
| Document version | September 2026 |

The target is not to build everything at once. Complete one small, working path through every layer, then repeat.

# How to use this roadmap

Use this document as the learning/build guide. Use the accompanying Excel file for detailed progress tracking and the website for a quick interactive checklist.

Do not design every database table, API endpoint and screen before you have a working vertical slice.

A milestone is complete only when its completion check is true. If a step is partly working, mark it In Progress rather than Complete.

When you get stuck, narrow the problem to the current layer: database, backend data access, API, frontend, rules/security, or tests.

# The build pattern to repeat

| Order | Layer | Main question | Completion signal |
| --- | --- | --- | --- |
| 1 | Database | What data must exist and how is it related? | You can query valid test data. |
| 2 | Backend data access | Can ASP.NET safely read and write it? | The backend accesses the database. |
| 3 | API | How will a client request or change it? | Endpoints behave correctly. |
| 4 | Frontend | How will a user view and change it? | The workflow works in the browser. |
| 5 | Rules & security | What must be rejected or restricted? | Invalid/unauthorised actions fail safely. |
| 6 | Tests | How will you know it still works later? | Critical behaviour is repeatable. |

First major target: PostgreSQL Categories table → ASP.NET GET /api/categories → React displays Categories → complete Category CRUD.

# Project progress overview

Project start date: ____________________        Target first usable version: ____________________

Current milestone: _____________________        Current blocker: ______________________________

Next action: ______________________________________________________________________________

| Phase | Milestones | Status | Notes / checkpoint |
| --- | --- | --- | --- |
| Foundation | 2 | ☐ Not Started ☐ In Progress ☐ Complete |  |
| Database Basics | 2 | ☐ Not Started ☐ In Progress ☐ Complete |  |
| Backend Basics | 3 | ☐ Not Started ☐ In Progress ☐ Complete |  |
| Frontend Basics | 2 | ☐ Not Started ☐ In Progress ☐ Complete |  |
| First Vertical Slice | 1 | ☐ Not Started ☐ In Progress ☐ Complete |  |
| Core Reference Data | 2 | ☐ Not Started ☐ In Progress ☐ Complete |  |
| Asset Management | 4 | ☐ Not Started ☐ In Progress ☐ Complete |  |
| Security | 3 | ☐ Not Started ☐ In Progress ☐ Complete |  |
| Stock Management | 2 | ☐ Not Started ☐ In Progress ☐ Complete |  |
| Usability | 2 | ☐ Not Started ☐ In Progress ☐ Complete |  |
| Data Import | 1 | ☐ Not Started ☐ In Progress ☐ Complete |  |
| Commercial Data | 2 | ☐ Not Started ☐ In Progress ☐ Complete |  |
| Asset Lifecycle | 2 | ☐ Not Started ☐ In Progress ☐ Complete |  |
| Reporting | 2 | ☐ Not Started ☐ In Progress ☐ Complete |  |
| Quality | 1 | ☐ Not Started ☐ In Progress ☐ Complete |  |
| Deployment | 2 | ☐ Not Started ☐ In Progress ☐ Complete |  |
| DevOps | 1 | ☐ Not Started ☐ In Progress ☐ Complete |  |
| Future | 1 | ☐ Not Started ☐ In Progress ☐ Complete |  |

# Foundation

Create a safe, understandable starting point before writing application features.

## ☐ Step 1: Preserve the legacy application

| What to build | Keep the existing WinForms project as the historical prototype and create a safe place for the rebuild. |
| --- | --- |
| Learn / understand | Git branches, legacy vs new code, preserving working software |
| Completion check | The old application is still available and the rebuild can be changed without breaking it. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

## ☐ Step 2: Create the new project structure

| What to build | Create clean backend, frontend, database/docs and legacy areas. |
| --- | --- |
| Learn / understand | Frontend vs backend vs database; repository organisation |
| Completion check | A clean new project structure exists and each area has a clear purpose. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Database Basics

Learn the minimum database skills needed to support the application.

## ☐ Step 3: Create the PostgreSQL development database

| What to build | Create a development database such as stockcontrol_dev. |
| --- | --- |
| Learn / understand | PostgreSQL server, databases, connection basics |
| Completion check | You can connect to the new development database with an administration tool. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

## ☐ Step 4: Create the Categories table

| What to build | Create the first simple table and add a few test categories. |
| --- | --- |
| Learn / understand | Tables, columns, primary keys, data types, SELECT/INSERT/UPDATE/DELETE |
| Completion check | SELECT returns the test categories correctly. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Backend Basics

Build the server-side layer that owns database access and exposes APIs.

## ☐ Step 5: Create the ASP.NET Core Web API

| What to build | Create the backend project without trying to add the full application yet. |
| --- | --- |
| Learn / understand | ASP.NET Core project structure, Web APIs |
| Completion check | The API starts successfully and responds to a simple test endpoint. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

## ☐ Step 6: Connect ASP.NET Core to PostgreSQL

| What to build | Configure the backend to access PostgreSQL through Entity Framework Core. |
| --- | --- |
| Learn / understand | Connection strings, EF Core, DbContext, dependency injection |
| Completion check | The backend can successfully access the development database. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Backend Basics (continued)

## ☐ Step 7: Create GET /api/categories

| What to build | Read Categories through the backend and return them as JSON. |
| --- | --- |
| Learn / understand | HTTP GET, controllers, endpoints, JSON, status codes |
| Completion check | An API client/browser can retrieve the category list as JSON. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Frontend Basics

Build the browser interface and connect it to the API.

## ☐ Step 8: Create the React + TypeScript frontend

| What to build | Create a simple frontend application and page layout. |
| --- | --- |
| Learn / understand | React components, TypeScript basics, frontend project structure |
| Completion check | The frontend runs successfully in a browser. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

## ☐ Step 9: Display Categories from the API

| What to build | Call GET /api/categories from React and render the results. |
| --- | --- |
| Learn / understand | HTTP requests, async operations, browser dev tools, JSON rendering |
| Completion check | Database categories appear in the browser through the API. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# First Vertical Slice

Prove the full architecture with one complete CRUD feature.

## ☐ Step 10: Complete Category CRUD

| What to build | Add create, view, edit and delete for Categories across database, API and UI. |
| --- | --- |
| Learn / understand | POST, PUT, DELETE, forms, validation, end-to-end CRUD |
| Completion check | Categories can be fully managed from the UI without direct database editing. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Core Reference Data

Add reusable reference entities and your first real relationships.

## ☐ Step 11: Add Manufacturers

| What to build | Repeat the Category pattern for manufacturers. |
| --- | --- |
| Learn / understand | Repetition of the full vertical-slice pattern |
| Completion check | Manufacturers can be created, viewed, edited and deleted from the UI. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

## ☐ Step 12: Add Item Models and relationships

| What to build | Create Item Models linked to Manufacturer and Category. |
| --- | --- |
| Learn / understand | Foreign keys, one-to-many relationships, joins, dropdowns |
| Completion check | A model can be created by selecting a manufacturer and category. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Asset Management

Turn the technical skeleton into a useful asset-management system.

## ☐ Step 13: Build basic Assets

| What to build | Create serialized asset records with asset tag, serial number, model and status. |
| --- | --- |
| Learn / understand | Entity design, unique fields, CRUD with relationships |
| Completion check | Assets can be added, viewed, edited and searched. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

## ☐ Step 14: Add Organisations, Sites and Locations

| What to build | Model where assets physically belong and are stored. |
| --- | --- |
| Learn / understand | Hierarchical data and relational structure |
| Completion check | Each asset can be associated with a meaningful physical location. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Asset Management (continued)

## ☐ Step 15: Add People

| What to build | Create people records that assets can be assigned to. |
| --- | --- |
| Learn / understand | Reference entities, basic people data |
| Completion check | People can be added, viewed and searched. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

## ☐ Step 16: Create Asset Assignments

| What to build | Record assignment and return history instead of overwriting the current user. |
| --- | --- |
| Learn / understand | Business workflows, history tables, backend business logic |
| Completion check | An asset can be assigned and returned while preserving full assignment history. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Security

Protect the system correctly after you understand the data/API/UI flow.

## ☐ Step 17: Add Authentication

| What to build | Introduce login using ASP.NET Core Identity rather than a custom password table. |
| --- | --- |
| Learn / understand | Authentication, password hashing, sessions/cookies, secure login/logout |
| Completion check | Unauthenticated users cannot access protected application areas. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

## ☐ Step 18: Add Roles and Authorization

| What to build | Create roles such as Administrator, Technician and ReadOnly and enforce them in the API. |
| --- | --- |
| Learn / understand | Authorization, role/policy checks, server-side permissions |
| Completion check | A user cannot perform an API action they do not have permission for. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Security (continued)

## ☐ Step 19: Add Audit Logging

| What to build | Record important changes with user, entity, timestamp and before/after information. |
| --- | --- |
| Learn / understand | Traceability, auditing, accountability |
| Completion check | Important changes can be traced back to who made them and when. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Stock Management

Add quantity-based inventory and transaction history.

## ☐ Step 20: Add quantity-based Stock

| What to build | Add stock balances for consumable/non-serialized items. |
| --- | --- |
| Learn / understand | Serialized assets vs quantity stock |
| Completion check | The system can show quantities of stock items by location. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

## ☐ Step 21: Add Stock Movements

| What to build | Record receive, issue, return, transfer, adjustment and disposal transactions. |
| --- | --- |
| Learn / understand | Ledger/event history, transactional business logic |
| Completion check | Current stock can be explained from its movement history. |
| Tracking | Priority: High Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Usability

Make common support workflows fast for real users.

## ☐ Step 22: Improve Search

| What to build | Create useful search across asset tag, serial, barcode, model, person and location. |
| --- | --- |
| Learn / understand | Search UX, query design, filtering |
| Completion check | Users can find common records quickly without knowing database structure. |
| Tracking | Priority: Medium Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

## ☐ Step 23: Add Barcode Scanning

| What to build | Use barcode input to open assets and speed up assignment/stock workflows. |
| --- | --- |
| Learn / understand | Scanner-as-keyboard workflows, lookup endpoints |
| Completion check | Scanning a known barcode takes the user directly to the correct record/workflow. |
| Tracking | Priority: Medium Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Data Import

Bring existing spreadsheet data into the system safely.

## ☐ Step 24: Add Spreadsheet Import

| What to build | Upload CSV/Excel, validate it, preview errors, then import approved records. |
| --- | --- |
| Learn / understand | File upload, validation, duplicate handling, safe import workflows |
| Completion check | Bad rows are reported before import and valid data can be imported safely. |
| Tracking | Priority: Medium Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Commercial Data

Add suppliers and purchasing when the core inventory is stable.

## ☐ Step 25: Add Suppliers

| What to build | Create supplier records and link them to assets/purchases. |
| --- | --- |
| Learn / understand | Supplier reference data and relationships |
| Completion check | Suppliers can be managed and referenced by other modules. |
| Tracking | Priority: Medium Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

## ☐ Step 26: Add Purchasing

| What to build | Introduce purchase orders and purchase order lines. |
| --- | --- |
| Learn / understand | Parent/child records, purchasing workflow, receiving |
| Completion check | A purchase order can progress from order to received stock/assets. |
| Tracking | Priority: Medium Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Asset Lifecycle

Track repairs and disposal without losing history.

## ☐ Step 27: Add Repairs

| What to build | Track faults, repair status, cost and resolution for assets. |
| --- | --- |
| Learn / understand | Lifecycle history, state transitions |
| Completion check | An asset retains a complete repair history. |
| Tracking | Priority: Medium Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

## ☐ Step 28: Add Disposal

| What to build | Create a controlled disposal workflow without deleting historical records. |
| --- | --- |
| Learn / understand | Soft lifecycle completion, records retention |
| Completion check | Disposed assets remain reportable with disposal details. |
| Tracking | Priority: Medium Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Reporting

Turn operational data into useful management information.

## ☐ Step 29: Create the Dashboard

| What to build | Show useful live totals, recent activity, repair counts and low-stock indicators. |
| --- | --- |
| Learn / understand | Aggregation, dashboard design, useful KPIs |
| Completion check | Dashboard values are calculated from real application data. |
| Tracking | Priority: Medium Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

## ☐ Step 30: Add Reports and Export

| What to build | Add operational reports and later CSV/Excel/PDF/print output. |
| --- | --- |
| Learn / understand | Reporting queries, aggregation, exports |
| Completion check | Core management questions can be answered without querying the database manually. |
| Tracking | Priority: Medium Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Quality

Protect important business behaviour from regressions.

## ☐ Step 31: Expand Automated Testing

| What to build | Add tests for important business rules and permissions. |
| --- | --- |
| Learn / understand | Unit/integration testing, regression prevention |
| Completion check | Critical workflows have repeatable automated tests. |
| Tracking | Priority: Medium Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Deployment

Make the application reproducible and accessible outside your development machine.

## ☐ Step 32: Containerise with Docker

| What to build | Containerise the frontend, API and PostgreSQL development/test stack. |
| --- | --- |
| Learn / understand | Images, containers, Docker Compose, environment configuration |
| Completion check | The application stack can be started consistently with Docker. |
| Tracking | Priority: Low Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

## ☐ Step 33: Deploy to an Ubuntu test server

| What to build | Run the application behind HTTPS/reverse proxy on a Linux VM. |
| --- | --- |
| Learn / understand | Linux hosting, reverse proxy, TLS, environment separation |
| Completion check | The application works from another device without exposing PostgreSQL directly. |
| Tracking | Priority: Low Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# DevOps

Automate build, test and deployment once manual deployment is understood.

## ☐ Step 34: Add CI/CD

| What to build | Automate build, tests, container creation and test deployment from GitHub. |
| --- | --- |
| Learn / understand | GitHub Actions, build pipelines, deployment automation |
| Completion check | A normal code push can run validation and deploy to the test environment automatically. |
| Tracking | Priority: Low Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Future

Only add advanced integrations when the core product is stable.

## ☐ Step 35: Evaluate advanced integrations

| What to build | Only after the core system is stable, consider Entra ID, notifications, mobile/scanner UI, Power BI and other integrations. |
| --- | --- |
| Learn / understand | Integration planning and avoiding premature complexity |
| Completion check | Each proposed integration has a clear business reason and can be added without destabilising the core system. |
| Tracking | Priority: Low Status: ☐ Not Started ☐ In Progress ☐ Blocked ☐ Complete |

Target date: __________________     Completed date: __________________

Notes / learning: ____________________________________________________________________________

________________________________________________________________________________________________

# Suggested version milestones

| Version | Main scope | Meaning |
| --- | --- | --- |
| 0.1 | Categories, Manufacturers, Item Models, basic Assets | Proves database + API + frontend + CRUD + relationships. |
| 0.2 | Sites, Locations, People, Asset Assignments | Starts becoming a useful asset-management application. |
| 0.3 | Authentication, Roles, Authorization, Audit Log | Becomes a proper multi-user business application. |
| 0.4 | Quantity Stock, Stock Movements, Search, Barcode | Adds practical stock-control workflows. |
| 0.5 | Import, Suppliers, Purchasing, Repairs, Disposal, Reports | Adds broader operational capability. |

# Things to deliberately leave until later

☐ Microservices

☐ Kubernetes

☐ Redis/message queues

☐ multi-database support

☐ complex cloud architecture

☐ mobile apps

☐ Power BI integration

☐ Entra ID integration

☐ automated hardware discovery

☐ multi-tenant SaaS design

# Recommended immediate sequence

☐ Create PostgreSQL development database.

☐ Create Categories table and test data.

☐ Create ASP.NET Core Web API.

☐ Connect the backend to PostgreSQL using Entity Framework Core.

☐ Create GET /api/categories and test the JSON response.

☐ Create React + TypeScript frontend.

☐ Display categories in the browser.

☐ Add create/edit/delete and finish the first CRUD vertical slice.